## Slide 1
Enterprise Digital Transformation Program
An 18-month enterprise modernization program integrating process redesign, workflow digitization, data governance, collaboration tooling, operating-model changes, and portfolio governance across seven business functions.
Budget: $7,200,000 | Duration: 18 months | Workstreams: 7 | Stakeholders: 168

## Slide 2
Strategic Outcomes
Digitize 24 high-volume workflows and retire redundant manual handoffs.
Reduce cycle time across targeted processes by at least 25%.
Create enterprise governance for initiative intake, prioritization, dependencies, benefits, and executive decisions.
Improve data ownership and reporting consistency through a governed KPI catalog.
Deliver sustainable operating-model changes supported by training, adoption metrics, and transition-to-operations plans.

## Slide 3
Integrated Workstreams
Process Redesign
Workflow Automation
Data & Analytics
Collaboration Platform
Operating Model
Change & Adoption
Portfolio Governance

## Slide 4
Executive KPI Results
Workflows digitized: 24 → 24 (100%)
Average cycle-time reduction: 25 → 31 (31%)
Manual handoffs eliminated: 70 → 76 (76)
Active-user adoption: 85 → 91 (91%)
Benefits realized vs plan: 100 → 106 (106%)
Priority milestones on time: 40 → 38 (95%)

## Slide 5
Financial & Benefits View
Approved budget: $7,200,000
Forecast annualized benefits: $3,745,000
Labor productivity capacity: $1,780,000
Process error reduction: $565,000
Legacy tooling retirement: $720,000
Faster revenue / service cycle: $680,000

## Slide 6
Top Risks & Responses
R-001 — Transformation fatigue | High/High | Sequenced releases, sponsor reinforcement and adoption heatmap | Monitoring
R-002 — Competing functional priorities | High/Medium | Portfolio scoring and steering committee arbitration | Mitigated
R-003 — Data ownership gaps | Medium/High | Named data owners and governance council | Mitigated
R-004 — Automation scope creep | High/Medium | Value-based intake gate and architecture review | Closed
R-005 — Benefits not sustained after launch | Medium/High | Benefit owners, 30/60/90-day checks and BAU scorecards | Monitoring

## Slide 7
Governance & Decisions
Weekly integrated delivery review across all workstreams.
Monthly steering committee for funding, scope, timeline and risk decisions.
Formal change control for baseline impacts.
30/60/90-day benefits validation after transition.

## Slide 8
Closure & Transition
Delivery scope completed and transitioned to accountable BAU owners.
Residual risks accepted with owners and monitoring dates.
Benefits measurement transferred to business owners and Finance.
Lessons learned retained for future enterprise programs.